# IMPLEMENTATION OF REGULATORY FRAMEWORK

TASK IDENTIFICATION FORM

| DATE ORIGINATED: | April 15, 2005 | DATE REVISED: | April 19, 2005 |
| --- | --- | --- | --- |
| WORKING GROUP: | Network (NT) |
| TASK #: | 15 | FILE: | NTTF015A.doc (Proposed) |
| TASK TITLE: | VOIP 911 Architecture Technical Evaluation |
| TASK DESCRIPTION: | To evaluate the VOIP 911 Architecture alternatives proposed at the Emergency Services Working Group (ESWG) to support Enhanced 911 call routing for VOIP Service Providers. The NTWG evaluation will be based on: The technical merits of the ESWG alternatives. Other possible solutions that may warrant further investigation (not requested). |
| CRTICAL TASK: | Y |
| PRIORITY: | H | DUE DATE: | July, 2005 |
| CROSS IMPACTS: | ESWG |
| WORK PLAN AND TIME FRAMES: | TIF approval (NTWG) - April 19/05 TIF approval (CISC) - April 29/05 NTWG review, evaluation and draft response - May/June 05 Finalize - July 18-19 Submit to ESWG - July 20/05 |

| CURRENT STATUS: | Proposal |
| --- | --- |
| TASK SPONSOR: | Peter Lang, Call-Net |
| TASK TEAM: | Members of Network Working Group |

# ACTIVITY DIARY:

|  | Date | Activity |
| --- | --- | --- |
| 1 | April 19/05 | TIF proposed and accepted by NTWG. Contributions NTCO193, NTCO194 and NTCO196 were presented. |
| 2 |  |  |

ACTION REGISTER:

|  | Action | Opened | Prime | P Date | A Date | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Questions related to the three contributions should be directed to P. Lang. | 19Apr.05 | All | 26Apr.05 |  | Open |
| 2 | Contribution primes respond to questions. | 19Apr.05 | Cont. Primes | 03May05 |  | Open |
| 3 | Review contribution questions and responses (conference call). | 19Apr.05 | All | 05May05 |  | Open |

ASSOCIATED CONTRIBUTIONS:

| Date | Contributor | Title | File ID | Reviewed |
| --- | --- | --- | --- | --- |
| 17Jan05 | FCI, CNCI, Comwave, Yak, Primus | Routing Emergency Calls from VOIP Subscribers | ESCO0193 |  |
| 17Feb05 | TELUS | TELUS Response to ESCO0193 | ESCO0194 |  |
| 14Mar05 | Bell | Bell Canada View to VISP’s Interconnection | ESCO0196 |  |

REPORT REGISTER:

| Report # | Title | File ID | Date of WG Approval | Date of SC Approval | Date of Commission Approval |
| --- | --- | --- | --- | --- | --- |